TutorTrust PK

Complete Antigravity Prompt Sequence — Analysis Through Day 11

How to use this document: each block below is one complete prompt, in the order you should give them to Google Antigravity. Select all the text inside a prompt's box (it is a single block, so a simple select-all-within-cell works cleanly), copy it, and paste it into Antigravity's prompt box. Wait for each phase to finish and for Antigravity to confirm before moving to the next prompt — do not queue several at once. Prompts are in English (Antigravity works in English); Rules.md separately instructs Antigravity to reply to you in Roman Urdu.

Each prompt below applies the same underlying discipline: clear step-by-step instructions, an explicit self-check or test-before-reporting-done step (a generate-then-evaluate loop), and permission to say "I'm not sure" rather than guess — this mirrors Anthropic's own published prompt-engineering guidance for agentic coding tasks.

Prompt 0 — Analyze the Project Package (Run This First)

You are about to build "TutorTrust PK," a verified home-tutor marketplace web app for Pakistan with escrow-protected payments. Before writing any code, do the following, in order: 1. Read all nine files in this project's root folder: PRD.md, TRD.md, AppFlow.md, Design.md, Schema.md, ImplementationPlan.md, Rules.md, Tracker.md, CHANGELOG.md. 2. Summarize back to me, in plain text, in Roman Urdu (per Rules.md Section 1): the core problem this app solves, the tech stack, and the 11-day build sequence from ImplementationPlan.md. 3. List anything in these files that seems ambiguous, contradictory, or missing before you would be able to build Day 1 with confidence. If you are uncertain about something rather than confident, say so explicitly and ask me — do not guess or silently fill a gap. 4. Do not write any application code in this step. This is an analysis and confirmation step only. 5. Confirm you understand Rules.md Section 1 (communicate with me only in Roman Urdu, plain text, no visual walkthroughs) and Section 2-3 (maximize what you handle autonomously; keep Tracker.md and CHANGELOG.md updated yourself). Wait for my confirmation before proceeding to the Day 1 setup prompt.

Prompt 1 — Day 1 — Setup

Begin Day 1 (Setup) of ImplementationPlan.md for TutorTrust PK. Your task, step by step: 1. Scaffold a new React + TypeScript project using Vite. Install and configure Tailwind CSS per Design.md. 2. Initialize a Git repository in this project if one does not already exist, and connect it to my GitHub repository at: https://github.com/attarehmanfsd-cpu/Tutor-trust.pk 3. Create the Firebase configuration file at src/firebase/config.ts, reading keys from environment variables (I will supply the actual values in a .env file). Use these variable names: VITE_FIREBASE_API_KEY, VITE_FIREBASE_AUTH_DOMAIN, VITE_FIREBASE_PROJECT_ID, VITE_FIREBASE_STORAGE_BUCKET, VITE_FIREBASE_APP_ID. 4. Write an initial firestore.rules file and storage.rules file that at minimum block all reads and writes from unauthenticated users — do not leave the database fully open, even temporarily, per TRD.md Section 3. 5. Confirm the project builds and runs locally with no errors before doing anything else. 6. Push the initial scaffold to GitHub. After pushing: check whether Vercel is already connected to this repository. If not, tell me the exact steps I need to take on vercel.com to connect it (you cannot do this part yourself), and wait for my confirmation that it is connected before considering this phase complete. Self-check before you tell me this phase is done: does the project build with zero errors? Does firestore.rules block unauthenticated access? If either answer is no, fix it before reporting completion — do not report success on an unverified state. Finally: update Tracker.md (mark Day 1 complete, move "Next Up" to Days 2-3) and add a dated entry to CHANGELOG.md for what was set up today. Report back to me in Roman Urdu, plain text, per Rules.md.

Prompt 2 — Days 2–3 — Auth, Navigation, Tutor Discovery

Begin Days 2-3 (Auth, Navigation, Tutor Discovery) of ImplementationPlan.md. Build, in this order: 1. The shared Header component (Design.md Section 4) and Footer component (Section 5) — these will be used on every page, so get them right once rather than duplicating markup later. 2. /signup — with the two accessible role tabs (Parent/Student, Tutor) per AppFlow.md Flow 1 and Schema.md's users collection. 3. /verify-phone — per AppFlow.md Flow 2, including the 60-second resend cooldown and the phoneVerified gate. 4. /login, /forgot-password, /reset-password — per AppFlow.md Flow 3 and the security behaviors already specified in TRD.md (5-attempt lockout, identical response for existing/non-existing emails). 5. /find-tutors — filters (Subject, City, Verified-only) and the empty state, per AppFlow.md. For each page: implement it, then review your own work against Design.md Section 7 (accessibility) before moving to the next page — every form field needs a label, every interactive element needs an accessible name, focus must move sensibly. Treat this self-review as a required step, not an optional polish pass. If anything in Schema.md's users collection seems insufficient for what you're building, stop and ask me rather than inventing a new field. When all five items above are working end-to-end (a user can sign up, verify, log in, and see Find Tutors), push to GitHub, update Tracker.md and CHANGELOG.md, and report back in Roman Urdu, plain text.

Prompt 3 — Days 4–5 — Tutor Profiles, Booking, Escrow Stepper

Begin Days 4-5 (Tutor Profiles, Booking, Escrow Stepper) of ImplementationPlan.md. Build, in this order: 1. /tutor/[id] — the Tutor Profile page, per AppFlow.md and Schema.md's tutor_profiles collection. 2. /booking/[tutorId] — date/time selection, the simulated payment method choice (Card/EasyPaisa/JazzCash — simulated only, per PRD.md Section 5, do not attempt live payment gateway calls), and the escrow status stepper UI. 3. The createEscrowTransaction Cloud Function per TRD.md Section 4 — this must create a Firestore escrow_transactions record with status "held" when a booking is confirmed. This is a good moment to apply a generate-then-evaluate loop rather than writing everything in one pass: after you implement the escrow Cloud Function, deliberately try to break it — what happens if it's called twice for the same booking (idempotency, per Rules.md Hard Rule 5)? What happens if a client tries to call it directly instead of through the intended flow? Fix what you find before moving on, and tell me what you tested. Reminder from Rules.md Hard Rule 3: escrow_transactions must never be writable directly by a client — only by this Cloud Function. When a parent can book a session and see it appear on their dashboard with status "Payment Held," push to GitHub, update Tracker.md and CHANGELOG.md, and report back in Roman Urdu, plain text.

Prompt 4 — Days 6–7 — Video Call and Chat (Highest Risk)

Begin Days 6-7 (Video Call and Chat) of ImplementationPlan.md. This is the highest-risk phase in the whole build — read TRD.md Section 6 (Connectivity Resilience) again before starting. Build, in this order: 1. Integrate VideoSDK.live into /session/[id]/call. Before writing the full UI, first write a small isolated test to confirm VideoSDK.live's free tier actually supports screen sharing and adaptive bitrate. Do not assume either — TRD.md explicitly flags this as something to verify, not assume. 2. Build the full call controls: Mute/Unmute, Camera On/Off, Speaker toggle, Screen Share, Chat, Raise Hand, End Call — per Design.md Section 6 (icon plus visible text, dynamic aria-labels). 3. Implement the audio-only fallback, the "Connection unstable" message, and the "Rejoin Call" action per TRD.md Section 6. If you have a way to simulate a throttled/degraded connection in your testing environment, use it — do not test only on a fast connection and assume it will hold up. 4. Build /messages with real-time Firestore listeners, and the scanChatMessage Cloud Function (TRD.md Section 5) that blocks phone-number patterns and phrases like "WhatsApp" before a message is saved. Express uncertainty rather than guessing here: if VideoSDK.live's free tier does not support screen share or adaptive bitrate the way TRD.md assumes, stop and tell me immediately rather than silently shipping a call experience without them — this is a scope-affecting finding, not a minor detail. When two test accounts can complete a video call with working screen share, and a test message containing a phone number is correctly blocked, push to GitHub, update Tracker.md and CHANGELOG.md, and report back in Roman Urdu, plain text.

Prompt 5 — Days 8–9 — Tutor Verification and Dashboards

Begin Days 8-9 (Tutor Verification and Dashboards) of ImplementationPlan.md. Build, in this order: 1. /tutor-dashboard/verification — document upload (CNIC front/back, degree — images only, per TRD.md Section 7: 5MB max, randomized filenames, direct-to-Storage upload). 2. The full Parent Dashboard and Tutor Dashboard per AppFlow.md and Schema.md. 3. Review submission and dispute filing flows. 4. The reschedule-notification-sync fix and no-show handling exactly as specified in TRD.md Section 4 and Rules.md Hard Rule 6: the no-show check must read the booking's current confirmed scheduledAt time, never an original time. Write a specific test for this: reschedule a booking, then confirm the no-show timer follows the new time, not the old one. Show me you tested this, don't just assert that it works. Remember: no /admin route is being built in this window (Rules.md Anti-Patterns). Verification approval and dispute resolution happen via direct Firebase Console access for this build — do not build an admin UI even if it seems like the natural next step. When the full loop works end-to-end (signup through review/dispute), push to GitHub, update Tracker.md and CHANGELOG.md, and report back in Roman Urdu, plain text.

Prompt 6 — Day 10 — Accessibility Pass

Begin Day 10 (Accessibility Pass) of ImplementationPlan.md. This phase is a structured review loop, not new feature work: 1. Go through every page built so far against the full checklist in Design.md Section 7. For each item (alt text, labels, keyboard navigation, focus indicators, skip-to-content, contrast, aria-live announcements, touch targets, reduced-motion, loading/error states) — check it explicitly and fix what fails. Do not sample a few pages; check all of them. 2. Pay particular attention to the aria-live announcements for escrow-status changes and video-call events (join/leave/mute) — these were specifically called out as needing verification, not just implementation. 3. List, in plain text, every issue you found and every fix you made — I need this list to relay to my team for their own manual testing with a screen reader afterward, since Design.md requires real-device testing (TalkBack, NVDA) that you cannot perform yourself. Be explicit about which checks you were able to verify programmatically versus which ones still need a human with an actual screen reader to confirm. When this pass is complete, push to GitHub, update Tracker.md and CHANGELOG.md, and report back in Roman Urdu, plain text — including the issue list from step 3 so I can pass it to Muzaffar for manual testing.

Prompt 7 — Day 11 — Final Testing and Presentation Prep

Begin Day 11 (Final Testing and Presentation Prep) of ImplementationPlan.md — the last build day before the September 12 presentation. 1. Run a full end-to-end pass yourself: signup, verify, login, find a tutor, book, video call with screen share, confirm session, review, and the dispute path. Note anything that breaks. 2. Confirm every loading state, error state, and empty state (per PRD.md and Design.md) is actually present and not just a blank screen while something fails silently. 3. Fix any issues found in step 1 and 2. If a fix is risky or large this close to the deadline, tell me the trade-off rather than deciding alone — I would rather know about a risk than discover it during the presentation. 4. Do a final review of Rules.md's Hard Rules list (1-13) against the finished app — confirm each one still holds, since earlier fixes can sometimes accidentally undo an earlier safeguard. Push the final state to GitHub, do a final update of Tracker.md and CHANGELOG.md summarizing the full 11-day build, and report back to me in Roman Urdu, plain text, with a short honest assessment of what is fully working versus what is rough, so I know exactly what I'm presenting on September 12.

Note: Prompt 1 now includes the repository URL https://github.com/attarehmanfsd-cpu/Tutor-trust.pk — a hyphen was added between "Tutor" and "trust.pk" since GitHub URLs cannot contain a literal space. If your actual repository name is different, correct this line before sending the prompt to Antigravity.